User acceptance testing checklist

Record tester, environment, build commit, date, result, evidence link, defect ID, retest result, and customer sign-off for every item.

Registration, verification, login, logout, password reset, lockout, session timeout, profile, preferences, deactivation/deletion request

Anonymous and identified AI chat in EN/RW/FR/SW, safety disclaimer, follow-up questions, knowledge sources, crisis response, history deletion

Topic and risk routing to CHW/nurse/midwife/psychologist/doctor; no incorrect assignment when the correct type is unavailable

User/professional consultation authorization, real-time messages, voice notes, files/images, read receipts, escalation, reassignment, history, and 1:1/group audio-video calls

Appointment request, available professional, confirmation/rejection, reschedule, cancel, reminder, outcome

Library search/categories (knowledge base and Health Education Library tabs) and complete multilingual article/attachment publication workflow

Admin/moderator consultation oversight list exposes status and participant names only, never message content

Facility district/sector/type search, map, services, contact, and directions

In-app/email/SMS/push behavior according to configured providers and preferences

Parent, youth, professional, government, admin, and super-admin permission boundaries

National through cell government aggregation and prohibition of individual records

CSV/XLSX/PDF reports, audit records, monitoring, backup, restore, and production smoke tests

Mobile, tablet, desktop, keyboard, screen reader, contrast, low bandwidth, offline/PWA installation

Final acceptance requires zero unresolved critical/high defects and written approval by the Procuring Entity.